HORSE RACE WAGER MANAGEMENT APPLICATION

Improvement Specification and Product Roadmap

Portage Men's Open / Generic Golf Horse-Race Wager Manager
Prepared July 2026 | Based on current v0.4.7 implementation

Purpose: define the highest-value improvements for evolving the existing local Windows application from a solid event tool into a resilient, reusable, volunteer-friendly product. This document is additive: it does not replace the original functional specification.

# 1. Current-State Baseline

The present application already has a strong foundation: Python 3.13, FastAPI, SQLAlchemy 2.x, SQLite with WAL and foreign keys, a server-rendered Jinja2/HTMX interface, a pywebview/WebView2 desktop shell, PyInstaller packaging, an Inno Setup installer, local data storage outside the installation directory, automatic backups, a financial audit model, reports, exports, an administrator PIN, and automated tests. The current release shown is v0.4.7 with a passing test suite.

The main remaining opportunity is not basic functionality. It is operational hardening: faster event setup, simpler cashier use, stronger recovery, cleaner settlement, better portability, clearer event-day status, and a more professional release/update path.

# 2. Priority Model

P0 - Release blocker / financial integrity: Required before relying on the software for live cash handling.

P1 - High-value operational improvement: Strongly recommended for the next stable release.

P2 - Product maturity improvement: Useful once the live-event workflow is proven.

P3 - Optional expansion: Adds convenience, presentation, or broader marketability.

# 3. Recommended Release Sequence

| Release | Scope |
| --- | --- |
| v1.0 - Event-Safe Release | P0 items, restore validation, settlement controls, installer polish, complete operator documentation. |
| v1.1 - Event Operations | Import/export package, cashier speed improvements, payout sheets, live display, richer reconciliation. |
| v1.2 - Reusable Product | Templates, multi-event history, role separation, migration tooling, update checks. |
| v2.0 - Optional Networked Edition | Multi-station LAN operation and read-only remote displays, only if real demand exists. |

# 4. Financial Integrity and Settlement

| ID | Priority | Requirement | Acceptance Criterion | Notes / Dependencies |
| --- | --- | --- | --- | --- |
| FIN-01 | P0 | Formalize all money calculations in one pure, versioned calculation engine. Store currency as integer cents only. | A fixed set of golden test cases reproduces exact gross sales, club share, placement pools, per-entry payouts and remainder allocation. No route or template performs independent arithmetic. | Existing service isolation appears close; enforce it completely. |
| FIN-02 | P0 | Add a pre-settlement validation gate. | The Generate Payouts action remains disabled until wagering is closed, placements are complete, percentages reconcile, no unresolved void/correction is pending, and all calculations pass validation. | Provide a human-readable reason for every blocked condition. |
| FIN-03 | P0 | Make payout generation idempotent. | Repeated generation with unchanged inputs produces the same records and totals without duplication. Any input change invalidates the prior draft and requires explicit regeneration. | Use a settlement version/hash. |
| FIN-04 | P0 | Create a final settlement lock. | After settlement, financial records, placements and payout values become read-only. Reopening requires administrator PIN, a reason, and an audit record. | Separate DRAFT, GENERATED and SETTLED states. |
| FIN-05 | P0 | Add independent reconciliation totals. | Final report shows gross wagers, voids, expected cash, actual cash, over/short, club share, prize pool, total paid, unpaid liability and all rounding adjustments. Every team reconciles to exactly CAD $0.00 difference. | Display by team and whole tournament. |
| FIN-06 | P1 | Support configurable payout rounding policy with deterministic default. | Administrator can view the chosen policy before wagering opens. Once wagering exists, policy cannot change without a logged reset. | Default: exact-cent remainder allocation by stable order. |
| FIN-07 | P1 | Add payout acknowledgement records. | Each payout can record payee, amount, date/time, operator, method, optional note and signature/initial acknowledgement. Duplicate payment is blocked. | No need for integrated payment processing. |
| FIN-08 | P1 | Add unclaimed payout handling. | Unpaid winners can be filtered, contacted and marked as paid, waived or transferred according to tournament policy, with reason and audit trail. | Policy remains configurable, not legally prescribed by software. |

# 5. Cashier Workflow and Data Entry

| ID | Priority | Requirement | Acceptance Criterion | Notes / Dependencies |
| --- | --- | --- | --- | --- |
| POS-01 | P1 | Introduce a true keyboard-first cashier mode. | A complete wager can be entered without using a mouse: customer search, player search, quantity, confirmation and next transaction. | Define shortcuts visibly in the UI. |
| POS-02 | P1 | Add a persistent order cart for one customer. | Cashier can add wagers across multiple players and teams, review one total, then commit them as one atomic sale. If commit fails, no partial wager is saved. | Current cart concept should be hardened and tested. |
| POS-03 | P1 | Add rapid repeat actions. | After a sale, cashier may repeat the customer, repeat the player, or start fresh. Default behavior must avoid accidental duplicate sales. | Use explicit buttons, not hidden assumptions. |
| POS-04 | P1 | Improve duplicate-customer detection. | Normalize phone numbers and emails; show likely matches before creating a new customer. Never auto-merge based only on name. | Provide merge tool under admin control. |
| POS-05 | P1 | Add transaction receipt/reference number. | Every committed sale receives a short human-readable reference visible in confirmation, ledger and correction workflow. | Example: A7F-0241, not raw database IDs. |
| POS-06 | P1 | Add cash tender and change calculation as an optional cashier aid. | Cashier may enter tendered amount; app shows change. Tender data is not required and does not alter wager value. | Useful for line speed. |
| POS-07 | P2 | Allow configurable required customer fields. | Administrator may require name only, name plus phone, or name plus one contact method. Validation is applied consistently. | Set before wagering opens. |
| POS-08 | P2 | Add a full undo-last-sale workflow with strict safeguards. | Undo is available for a short configurable period and is implemented as a logged void, never a hard delete. | Require reason after timeout. |

# 6. Event Setup and Reusability

| ID | Priority | Requirement | Acceptance Criterion | Notes / Dependencies |
| --- | --- | --- | --- | --- |
| SET-01 | P1 | Create tournament templates. | A completed setup can be saved as a reusable template containing teams, financial rules, report branding and field requirements, but not customer or wager data. | Provide Duplicate Tournament from Template. |
| SET-02 | P1 | Add player import from CSV. | Administrator can download a sample CSV, import players, preview changes and reject duplicates before commit. | Support team, player name and optional seed/order. |
| SET-03 | P1 | Add setup completeness checklist. | Dashboard clearly shows missing tournament name/date, teams, players, payout rules, administrator PIN and backup validation before wagering can open. | One-click navigation to each issue. |
| SET-04 | P2 | Support arbitrary number of teams and placement tiers. | System handles one or more team pools and configurable placement counts while preserving simple defaults of two teams and 60/30/10. | Requires generalized payout UI and reports. |
| SET-05 | P2 | Add tournament cloning and archival. | User may clone setup for the next year and archive prior tournaments as immutable history. | Do not copy wagers or payouts. |
| SET-06 | P2 | Add configurable tournament branding. | Tournament name, club name, logo and contact details appear on reports and optional display mode. | Store image safely in local app data. |

# 7. Results, Payouts and Printed Outputs

| ID | Priority | Requirement | Acceptance Criterion | Notes / Dependencies |
| --- | --- | --- | --- | --- |
| RPT-01 | P1 | Generate print-optimized payout sheets. | Produce separate first/second/third payout sheets by team showing player, pool, entry count, per-entry value, customer totals, contact details, paid status and signature line. | HTML print view is acceptable; PDF export preferred. |
| RPT-02 | P1 | Generate a final settlement package. | One action creates a timestamped folder or ZIP containing summary report, full ledger, customer payout list, audit log, configuration snapshot and database backup. | This is the permanent event record. |
| RPT-03 | P1 | Add owner consolidation across repeated wagers. | Payout report combines all valid entries belonging to the same customer on the same placing player while preserving source transactions for audit. | No loss of transaction detail. |
| RPT-04 | P1 | Add contact-action tracking. | Staff can mark customer as called, emailed, texted or no response, with timestamp and note. | Do not send messages automatically in v1. |
| RPT-05 | P2 | Add configurable report filters and exports. | Ledger and payouts can be filtered by team, player, customer, operator, status and date/time, then exported to CSV. | Exports must use en-CA currency/date formatting. |
| RPT-06 | P2 | Add a winner notification sheet. | Generate a simple customer-facing result notice containing tournament, placing player, number of entries and payout amount. | No sensitive data beyond intended recipient. |

# 8. Backup, Restore and Portability

| ID | Priority | Requirement | Acceptance Criterion | Notes / Dependencies |
| --- | --- | --- | --- | --- |
| BKP-01 | P0 | Implement and test full restore, not backup creation alone. | Administrator can select a backup, preview its metadata, validate integrity, restore it, restart safely and see the expected tournament data. | Always create a pre-restore backup. |
| BKP-02 | P0 | Add automatic backup health monitoring. | Dashboard shows last successful backup, backup location and validation status. Failure produces a prominent warning before settlement. | Do not silently continue after repeated failure. |
| BKP-03 | P1 | Create a portable tournament package. | Export one encrypted or integrity-checked package containing the tournament database subset, reports and configuration. It can be imported on another installation after preview. | Use this for moving between computers. |
| BKP-04 | P1 | Add removable-drive export support. | User can choose a USB drive and export the settlement package with clear success/failure confirmation. | Never assume a fixed drive letter. |
| BKP-05 | P1 | Add database integrity check at startup and before settlement. | SQLite integrity_check and schema/version checks pass before event work continues; corruption triggers recovery guidance. | Offer open-backup-folder action. |
| BKP-06 | P2 | Add configurable retention policy. | Keep daily/startup/settlement backups according to count and age limits, without deleting the only valid backup. | Default conservative retention. |

# 9. User Experience and Accessibility

| ID | Priority | Requirement | Acceptance Criterion | Notes / Dependencies |
| --- | --- | --- | --- | --- |
| UX-01 | P1 | Create an event-day mode with simplified navigation. | During wagering, primary screen emphasizes Cashier, Dashboard and Ledger; dangerous configuration actions are visually separated. | Mode does not remove administrator access. |
| UX-02 | P1 | Add unmistakable tournament-state banner. | Every screen displays DRAFT, OPEN, CLOSED, RESULTS ENTERED, PAYOUTS GENERATED, SETTLED or ARCHIVED. | State uses text and icon, not colour alone. |
| UX-03 | P1 | Add confirmation design based on consequence. | Normal wagers use fast confirmation; voids, reopening, restore and settlement require stronger confirmation and summary of impact. | Avoid excessive modal fatigue. |
| UX-04 | P1 | Provide embedded help and an operator quick-start guide. | A first-time volunteer can create/open a tournament, record a wager, correct an error and generate payouts without external training. | Include printable one-page guide. |
| UX-05 | P2 | Perform accessibility pass. | All controls have labels, logical tab order, visible focus, adequate contrast, scalable text and no colour-only status communication. | Target WCAG 2.2 AA where practical for desktop web UI. |
| UX-06 | P2 | Add light/dark/high-contrast themes. | Theme selection persists per installation and print views remain white-background optimized. | Do not let theme affect report output. |
| UX-07 | P2 | Add safe empty states and realistic demo tournament. | Demo data clearly identifies itself, is isolated from real tournaments and can be reset without affecting production data. | Never show demo as a real recent tournament. |

# 10. Live Display and Event Presentation

| ID | Priority | Requirement | Acceptance Criterion | Notes / Dependencies |
| --- | --- | --- | --- | --- |
| DSP-01 | P2 | Add read-only live dashboard mode. | A second window or browser can show total entries, gross pool, current projected pools and players without exposing customer details or admin controls. | Must be explicitly enabled. |
| DSP-02 | P2 | Support fullscreen projector/TV view. | Display automatically fits common 1080p screens and refreshes without manual reload. | Use local read-only endpoint. |
| DSP-03 | P3 | Add optional player popularity visualization. | Show entry counts or percentage of pool by player. Administrator can disable this if it influences wagering undesirably. | Never imply betting odds unless formally implemented. |
| DSP-04 | P3 | Add QR code for read-only local display access. | When LAN sharing is enabled, generate a QR code to the local dashboard. | Only for trusted local network; no public internet exposure. |

# 11. Security, Privacy and Auditability

| ID | Priority | Requirement | Acceptance Criterion | Notes / Dependencies |
| --- | --- | --- | --- | --- |
| SEC-01 | P0 | Protect all administrative and destructive actions. | Void, restore, reopen, settle, archive, configuration changes and customer merges require administrator authorization and are audited. | PIN recovery must not expose the stored PIN. |
| SEC-02 | P0 | Harden local web exposure. | Application binds to loopback only by default, rejects external requests, uses a random local session token where appropriate and never starts an unrestricted LAN server accidentally. | LAN mode must be explicit and read-only by default. |
| SEC-03 | P1 | Encrypt or protect sensitive exported packages. | When customer contact details are included, export can be password-protected or clearly warns the user that the file contains personal information. | Database-at-rest encryption is optional for local trusted use. |
| SEC-04 | P1 | Add privacy retention controls. | Administrator can define how long customer contact records are retained and can anonymize old archived events without breaking financial totals. | Preserve legally/operationally required audit values. |
| SEC-05 | P1 | Improve audit log usability. | Audit entries show actor, timestamp, action, affected record, before/after values and reason. Log can be filtered and exported but not edited. | Use structured fields, not only free text. |
| SEC-06 | P2 | Add named local operators. | Optional operator profiles identify who handled each transaction without requiring complex authentication. | Fast PIN or operator selection suitable for volunteers. |

# 12. Installer, Releases and Updates

| ID | Priority | Requirement | Acceptance Criterion | Notes / Dependencies |
| --- | --- | --- | --- | --- |
| REL-01 | P0 | Produce signed or clearly versioned installer artifacts. | Release includes versioned installer, SHA-256 checksum, release notes and known limitations. Installer preserves all user data. | Unsigned builds may still show SmartScreen warnings. |
| REL-02 | P0 | Add upgrade and rollback testing. | Automated/manual test installs an older version with data, upgrades to current version, validates data, and confirms uninstall does not remove user data unless explicitly selected. | Document downgrade limitations. |
| REL-03 | P1 | Publish releases through GitHub Releases. | Stable link points users to the latest installer; source ZIP is clearly distinguished from installer asset. | Repository can remain public or private as required. |
| REL-04 | P1 | Add optional update check. | Application checks GitHub release metadata only when enabled, displays available version and opens the release page. It never auto-installs without consent. | Offline operation remains complete. |
| REL-05 | P1 | Add diagnostic bundle generation. | User can create a ZIP containing logs, app version, environment and sanitized diagnostics, excluding customer data by default. | Useful for remote support. |
| REL-06 | P2 | Add code signing for broad distribution. | Installer and executable carry a trusted publisher signature and timestamp. | Recommended if distributed beyond known club members. |

# 13. Testing and Quality Gates

| ID | Priority | Requirement | Acceptance Criterion | Notes / Dependencies |
| --- | --- | --- | --- | --- |
| TST-01 | P0 | Expand financial property tests. | Randomized valid inputs always satisfy gross = club share + total placement pools and each placement pool = paid + unpaid + rounding allocation. | Use property-based tests where practical. |
| TST-02 | P0 | Add full end-to-end golden tournament test. | Automated test creates tournament, imports players, records/voids wagers, closes betting, enters results, generates payouts, marks payments, settles, exports and restores backup. | Must pass before release. |
| TST-03 | P0 | Test crash/restart boundaries. | Forced shutdown during sale, backup and payout generation does not create partial or duplicated financial records. | Use database transactions and idempotency. |
| TST-04 | P1 | Add installer smoke test on clean Windows VM. | Fresh machine installs, launches, creates data, upgrades and uninstalls without manual dependencies. | Test supported Windows versions. |
| TST-05 | P1 | Add UI regression screenshots for critical screens. | Cashier, dashboard, ledger, results, payouts and print views are compared for visible regressions. | Existing Playwright assets can support this. |
| TST-06 | P1 | Define release checklist and sign-off report. | Every release records test results, database migration version, installer hash, backup/restore verification and known issues. | Store with GitHub release. |
| TST-07 | P2 | Run realistic volume test. | Application remains responsive with at least 5,000 wagers, 2,000 customers and multiple archived tournaments. | Measure search and report generation time. |

# 14. Optional Multi-Station / Network Edition

This should not be built merely because it is technically possible. The current single-machine design is safer and easier to support. Add network capability only if event operations prove that multiple simultaneous cashiers are genuinely needed.

| ID | Priority | Requirement | Acceptance Criterion | Notes / Dependencies |
| --- | --- | --- | --- | --- |
| NET-01 | P3 | Support explicit LAN server mode. | Administrator can enable LAN access, choose allowed interfaces, see connected stations and disable access immediately. | Requires firewall and security documentation. |
| NET-02 | P3 | Support multiple cashier stations with concurrency controls. | Concurrent sales remain atomic, duplicate submissions are prevented and every station/operator is identified. | SQLite may become a constraint; consider PostgreSQL or a single-authoritative service. |
| NET-03 | P3 | Provide read-only mobile dashboard. | Authorized local devices can view non-personal event totals and status. | No wagering from public devices. |

# 15. Explicit Non-Goals

No public internet wagering or remote customer betting.

No credit-card or payment-gateway processing unless separately scoped and legally reviewed.

No odds engine, dynamic pricing or sportsbook features.

No cloud dependency for core event operation.

No hard deletion of financial history.

No automatic assumption that the software establishes legal compliance for gaming, privacy or taxation.

No multi-station complexity until a real operational need is demonstrated.

# 16. Recommended Next Implementation Ticket

Target: v1.0 Event-Safe Release

Implement pre-settlement validation and immutable settlement lock.

Complete tested restore workflow with backup health status.

Add exact reconciliation report and settlement package export.

Harden administrative authorization and loopback-only networking.

Add full end-to-end golden tournament and crash-boundary tests.

Run clean-machine installer upgrade test and publish versioned GitHub release artifacts.

Produce one-page cashier quick-start and administrator recovery guide.

# 17. Definition of Done for a Stable Public Release

All P0 requirements implemented and verified.

No known defect can duplicate, omit, silently alter or miscalculate a wager or payout.

Backup restoration has been successfully demonstrated on a second clean machine.

Upgrade preserves existing tournaments, customers, wagers, audit records and backups.

Every team and tournament settles to CAD $0.00 unexplained difference.

Installer requires no external runtime or dependency installation.

Application operates fully offline after installation.

A non-technical volunteer can complete the documented event workflow.

Release includes installer, checksum, release notes, user guide and tested recovery procedure.